KEYSTONE BANK LIMITED FIRS e-Invoice Compliance System

ROLLBACK

& DISASTER RECOVERY PLAN

Step-by-Step Recovery for Every Failure Scenario

| Document Title | Rollback & Disaster Recovery Plan |
| --- | --- |
| Document Ref | KBL-FIRS-ROLLBACK-001 |
| Version | 1.0 |
| Date | 05 August 2026 |
| Scope | All components: Dashboard, Scheduler, Database, SSL, Config |
| Environments | PREPROD and PRODUCTION |
| Classification | CONFIDENTIAL — Restricted to IT Infrastructure & DBA Team |
| Prepared by | Cryptware Systems Ltd |
| Review Frequency | Quarterly — or after any incident |
| RTO Target | Code/Config: 30 min ¦ Database: 2 hours ¦ Full system: 4 hours |

Table of Contents

| 1 | Purpose & Scope | 3 |
| --- | --- | --- |
| 2 | Roles & Responsibilities | 3 |
| 3 | Rollback Trigger Criteria | 4 |
| 4 | Rollback Decision Flowchart | 4 |
| 5 | Pre-Rollback Checklist (ALL Scenarios) | 5 |
| 6 | Rollback Scenarios | 5 |
|  | RB-01 Application Code Rollback | 6 |
|  | RB-02 Configuration Rollback (config.json) | 7 |
|  | RB-03 Database Rollback (dbo.REPORT / dbo.FIRS_USERS) | 8 |
|  | RB-04 User Accounts Rollback (dbo.FIRS_USERS) | 9 |
|  | RB-05 SSL Certificate Rollback | 10 |
|  | RB-06 Windows Service Rollback (NSSM) | 11 |
|  | RB-07 Full System Rollback (Catastrophic Failure) | 12 |
|  | RB-08 PRODUCTION → PREPROD Emergency Revert | 14 |
| 7 | Post-Rollback Verification | 15 |
| 8 | Incident Report Template | 16 |
| 9 | Escalation Matrix | 17 |
| 10 | Rollback Testing Schedule | 17 |
| 11 | Document Change Log | 18 |

1. Purpose & Scope

This document defines the step-by-step rollback and disaster recovery procedures for the Keystone Bank FIRS e-Invoice Compliance System. It is intended for use by the IT Infrastructure team and DBAs when a deployment, configuration change, or system failure requires reverting to a previously known-good state.

This plan covers eight distinct rollback scenarios, ranging from a simple code revert to a full system restore from backup. Each scenario includes trigger criteria, step-by-step recovery actions, and post-rollback verification.

Objectives

Restore system availability within the defined Recovery Time Objective (RTO)

Prevent data loss beyond the defined Recovery Point Objective (RPO)

Ensure FIRS invoice submission continuity is restored without duplicate IRN generation

Maintain a clear audit trail of all rollback actions taken

| Metric | Target |
| --- | --- |
| RTO — Code/Config | 30 minutes from decision to rollback |
| RTO — Database | 2 hours from decision to rollback |
| RTO — Full System | 4 hours from decision to rollback |
| RPO — Target | Maximum 1 hour of invoice submission data loss |
| Backup Frequency | Database: daily full backup ¦ App files: before every change |
| Test Frequency | Rollback procedures tested quarterly |

2. Roles & Responsibilities

| Role | Person / Team | Responsibility |
| --- | --- | --- |
| Incident Commander | Keystone Bank PMO / IT Manager | Decides to invoke rollback. Approves each phase. Signs off on completion. |
| Application Engineer | Cryptware Systems Ltd | Executes code rollback, service restarts, config changes. Confirms app is healthy. |
| DBA | Keystone Bank DBA Team | Executes database rollback. Verifies data integrity after restore. |
| Infrastructure | Keystone Bank IT Infrastructure | Manages Windows services, firewall, SSL. Confirms server state. |
| QA / Tester | Keystone Bank PMO / UAT Team | Runs post-rollback verification tests. Signs off that system is functional. |

3. Rollback Trigger Criteria

A rollback must be initiated when any of the following conditions are observed after a deployment or change:

| # | Trigger Condition | Severity |
| --- | --- | --- |
| 1 | Dashboard login page fails to load for > 5 minutes | P1 — Critical |
| 2 | Invoice list returns DataTables Ajax error / 500 error for all users | P1 — Critical |
| 3 | Invoice POST to FIRS API fails for ALL pending invoices after code change | P1 — Critical |
| 4 | Database connection error prevents any page from loading | P1 — Critical |
| 5 | IRN values from a new deployment are incorrect or duplicated | P1 — Critical |
| 6 | Currency displayed incorrectly on invoices after a code update | P2 — High |
| 7 | Session management broken — users cannot stay logged in | P2 — High |
| 8 | Excel export or Report page returns 500 error after update | P2 — High |
| 9 | User account login broken for specific roles after DB change | P2 — High |

4. Rollback Decision Flowchart

// Rollback Decision Tree INCIDENT DETECTED │ ▼ Is the issue caused by a recent change? ──── NO ──▶ Troubleshoot (see Deployment Proc.) │ YES ▼ Can it be fixed forward (hotfix < 15 min)? ── YES ──▶ Apply hotfix → Verify → Close │ NO ▼ Incident Commander approves ROLLBACK │ ▼ What failed? ├─ Code / .py or .html files ──────────────▶ RB-01: Application Code Rollback ├─ config.json changed ──────────────────────▶ RB-02: Configuration Rollback ├─ DB data corrupted / bad migration ────────▶ RB-03: Database Rollback ├─ dbo.FIRS_USERS corrupted / users lost ────▶ RB-04: User Accounts Rollback ├─ SSL certificate issue ────────────────────▶ RB-05: SSL Certificate Rollback ├─ Windows service misconfigured ────────────▶ RB-06: Service Rollback ├─ Multiple components / full server ────────▶ RB-07: Full System Rollback └─ Wrong environment (PROD acting as PREPROD)▶ RB-08: PROD → PREPROD Revert │ ▼ Execute scenario steps → Post-Rollback Verification (Section 7) │ ▼ All checks PASS? ── YES ──▶ Complete Incident Report → Close │ NO ▼ Escalate to Cryptware + Keystone Bank CIO

5. Pre-Rollback Checklist  (ALL Scenarios)

Complete these steps BEFORE executing any rollback scenario:

WARNING Never skip the pre-rollback checklist. Failing to capture the broken state makes root-cause analysis impossible after recovery.

| # | Action / Check | Done ✓ |
| --- | --- | --- |
| 1 | Notify all active dashboard users that the system will be unavailable (Teams/WhatsApp/Email) |  |
| 2 | Record the exact time the rollback was initiated (for the Incident Report) |  |
| 3 | Screenshot or log the error that triggered the rollback decision |  |
| 4 | Identify and record the version/timestamp of the last known-good state |  |
| 5 | Stop both Windows services BEFORE making any changes: Stop-Service FIRS-Dashboard, FIRS-Scheduler |  |
| 6 | Snapshot the broken application state: Copy-Item -Recurse E:\EINVOICING_AGENT\ "D:\Backups\FIRS_BROKEN_<timestamp>" |  |
| 7 | Take a database snapshot: BACKUP DATABASE FIRSINVOICEDB TO DISK = 'D:\Backups\FIRS_BROKEN_<timestamp>.bak' |  |
| 8 | Confirm the rollback target backup exists and is accessible on D:\Backups\ |  |
| 9 | Confirm at least two team members are present or on a call before proceeding (four-eyes principle) |  |

SECTION 6 — Rollback Scenarios RB-01 through RB-08 ¦ Each scenario is self-contained with full steps

| RB-01 | Application Code Rollback | P1 — Critical |
| --- | --- | --- |
| Trigger | A code update to dashboard.py, invoice_scheduler_pymssql.py, or any .html template caused a regression. | RTO: 30 minutes |

PHASE 1 — Identify the Rollback Target

Confirm the last known-good backup folder in D:\Backups\

# PowerShell — List available code backups Get-ChildItem D:\Backups\ ¦ Where-Object {$_.Name -like "FIRS_App_*"} ¦ Sort-Object LastWriteTime -Descending ¦ Select-Object -First 5 Name, LastWriteTime

Note the folder name of the last backup BEFORE the bad deployment.

Confirm the backup contains the key files:

# PowerShell — Verify backup contents $backup = "D:\Backups\FIRS_App_20260801_1430" # ← replace with actual Get-ChildItem $backup -Name ¦ Where-Object {$_ -match "\.py$¦\.html$"}

PHASE 2 — Stop Services & Preserve Broken State

# PowerShell as Administrator Stop-Service FIRS-Scheduler Stop-Service FIRS-Dashboard # Backup broken state $ts = Get-Date -Format "yyyyMMdd_HHmm" Copy-Item -Recurse E:\EINVOICING_AGENT\ "D:\Backups\FIRS_BROKEN_$ts" ` -Exclude "venv","logs","__pycache__"

PHASE 3 — Restore Previous Code

# PowerShell — Restore .py and template files $backup = "D:\Backups\FIRS_App_20260801_1430" # ← replace with actual folder # Restore Python application files Copy-Item "$backup\dashboard.py" E:\EINVOICING_AGENT\ -Force Copy-Item "$backup\invoice_scheduler_pymssql.py" E:\EINVOICING_AGENT\ -Force # Restore HTML templates Remove-Item E:\EINVOICING_AGENT\templates\* -Force Copy-Item "$backup\templates\*" E:\EINVOICING_AGENT\templates\ -Force # DO NOT restore config.json from backup unless specifically required # DO NOT restore ssl\ unless the certificate was changed in this update

PHASE 4 — Restart & Verify

# PowerShell — Restart services Start-Service FIRS-Dashboard Start-Service FIRS-Scheduler # Monitor startup Get-Content E:\EINVOICING_AGENT\logs\dashboard.log -Tail 30 -Wait

Navigate to https://10.40.24.41:5443 — confirm login page loads.

Log in and confirm the dashboard, invoice list, and report page all load.

Run Section 7 Post-Rollback Verification checklist.

NOTE If the backup folder also contains broken code (i.e. the issue was introduced more than one deploy ago), go back one more backup level. Check git log or deployment records to identify which deployment introduced the regression.

| RB-02 | Configuration Rollback (config.json) | P1 — Critical |
| --- | --- | --- |
| Trigger | A change to config.json caused DB connection failure, API errors, or wrong environment. | RTO: 15 minutes |

PHASE 1 — Stop Services

Stop-Service FIRS-Scheduler Stop-Service FIRS-Dashboard

PHASE 2 — Review Current Broken Config

# PowerShell — View current config Get-Content E:\EINVOICING_AGENT\config.json

Identify which field caused the problem. Common issues:

| Wrong api.base_url | Pointing to PROD API key on PREPROD server or vice versa |
| --- | --- |
| Wrong database.server | Hostname or IP changed — pymsql cannot connect |
| Wrong database.password | Password rotated — authentication fails |
| Wrong api.api_key | Key revoked or swapped — FIRS API returns 401 |
| Missing secret_key | Flask session signing fails — all logins broken |

PHASE 3 — Restore Previous config.json

Option A — Restore from file backup:

# PowerShell — Restore from backup $backup = "D:\Backups\FIRS_App_20260801_1430" Copy-Item "$backup\config.json" E:\EINVOICING_AGENT\config.json -Force Get-Content E:\EINVOICING_AGENT\config.json # Verify contents

Option B — Edit the field directly (faster if only one value changed):

// Correct PREPROD config.json { "database": { "server": "KBL-FIRS-SVR", "name": "FIRSINVOICEDB", "user": "sa", "password": "CORRECT_PASSWORD_HERE" }, "api": { "base_url": "https://preprod-api.cryptwaresystemsltd.com", "api_key": "sk_live_f0ee420acf1ec33ec94150ab8534efc96e753cd6c5c8284ab511a14da64a0699", "environment": "PREPROD" }, "secret_key": "kb-firs-2026-xK9mP2qRsT7vWz" }

WARNING config.json contains credentials. Never commit it to git, email it, or store it in a shared drive. Use secure file transfer or a password manager.

PHASE 4 — Restart & Verify

Start-Service FIRS-Dashboard Start-Service FIRS-Scheduler

Test DB connectivity: https://10.40.24.41:5443 → login → dashboard KPI cards load

Test API connectivity: Post one pending invoice → confirm IRN returned

| RB-03 | Database Rollback (dbo.REPORT) | P1 — Critical |
| --- | --- | --- |
| Trigger | Invoice data was corrupted, incorrectly updated, or a bad migration was applied to dbo.REPORT. | RTO: 2 hours |

WARNING Database rollback is the most impactful operation. Any invoice submissions that occurred AFTER the backup point will be LOST and must be resubmitted manually. This MUST be approved by the Incident Commander and Keystone Bank DBA before proceeding.

PHASE 1 — Assess the Damage

Before restoring, assess exactly what was corrupted and whether a point-in-time fix is possible without a full restore:

// SSMS — Damage assessment -- Run in SSMS — assess scope of corruption USE FIRSINVOICEDB; -- How many invoices are affected? SELECT COUNT(*) as AffectedRows FROM dbo.REPORT WHERE LAST_UPDATED >= '2026-08-05 14:00' -- time of bad change -- Check for NULL IRNs on supposedly submitted invoices SELECT COUNT(*) as MissingIRN FROM dbo.REPORT WHERE REPORTING_STATUS = 1 AND IRN IS NULL -- Check for wrong REPORTING_STATUS values SELECT REPORTING_STATUS, COUNT(*) as Count FROM dbo.REPORT GROUP BY REPORTING_STATUS

PHASE 2 — Option A: Targeted SQL Fix (Preferred)

If only a small number of rows are affected, a targeted SQL fix is faster and avoids full restore data loss:

// SSMS — Targeted fix (review count before COMMIT) -- Example: Reset incorrectly-set REPORTING_STATUS back to NULL (Pending) USE FIRSINVOICEDB; BEGIN TRANSACTION; UPDATE dbo.REPORT SET REPORTING_STATUS = NULL, EXCEPTION_MESSAGE = NULL, LAST_UPDATED = GETDATE() WHERE LAST_UPDATED >= '2026-08-05 14:00' -- restrict to bad window AND REPORTING_STATUS = 0 -- only rows incorrectly set to Failed AND IRN IS NULL; -- confirm IRN was not actually assigned -- Review before committing SELECT @@ROWCOUNT AS RowsToUpdate; ROLLBACK; -- change to COMMIT once reviewed

NOTE Always use BEGIN TRANSACTION + ROLLBACK first. Review the row count. Only change to COMMIT when the count and data look correct.

PHASE 3 — Option B: Full Database Restore (Last Resort)

Confirm the last good backup timestamp and file:

# PowerShell — List .bak files Get-ChildItem D:\Backups\ ¦ Where-Object {$_.Name -like "*.bak"} ¦ Sort-Object LastWriteTime -Descending ¦ Select-Object -First 5 Name, LastWriteTime

Stop both services (if not already stopped):

Stop-Service FIRS-Scheduler Stop-Service FIRS-Dashboard

Restore database in SSMS (right-click FIRSINVOICEDB → Restore Database):

// SSMS — Full restore -- SSMS restore script USE master; ALTER DATABASE FIRSINVOICEDB SET SINGLE_USER WITH ROLLBACK IMMEDIATE; RESTORE DATABASE FIRSINVOICEDB FROM DISK = 'D:\Backups\FIRSINVOICEDB_20260804.bak' WITH REPLACE, STATS = 10; ALTER DATABASE FIRSINVOICEDB SET MULTI_USER;

After restore, verify row counts and sample data:

// SSMS — Verify restore USE FIRSINVOICEDB; SELECT COUNT(*) as TotalInvoices FROM dbo.REPORT; SELECT TOP 5 TRANSACTION_REF, REPORTING_STATUS, IRN, LAST_UPDATED FROM dbo.REPORT ORDER BY LAST_UPDATED DESC;

Start services and run post-rollback verification.

PHASE 4 — Resubmit Invoices Lost in the Restore Window

NOTE Any invoices submitted to FIRS between the backup timestamp and the incident will have an IRN in the FIRS system but NOT in the restored database. Contact Cryptware to reconcile these against the FIRS portal and manually update the DB with their IRNs before the scheduler re-runs.

| RB-04 | User Accounts Rollback (dbo.FIRS_USERS) | P2 — High |
| --- | --- | --- |
| Trigger | User accounts were accidentally deleted, roles corrupted, or all users locked out. | RTO: 20 minutes |

PHASE 1 — Diagnose

// SSMS — View all users USE FIRSINVOICEDB; SELECT EMAIL, FULL_NAME, ROLE, IS_ACTIVE, CREATED_AT, LAST_LOGIN FROM dbo.FIRS_USERS ORDER BY ROLE, EMAIL;

PHASE 2A — Restore Missing Administrator Account

If the Administrator account was deleted and there is no other active admin:

# PowerShell — Re-seed Administrator account cd E:\EINVOICING_AGENT .\venv\Scripts\python.exe create_users_table.py # Re-seeds the Administrator account if table exists # Then immediately reset the password: .\venv\Scripts\python.exe reset_admin_password.py

PHASE 2B — Fix Individual User Role or Status

// SSMS — Fix individual user USE FIRSINVOICEDB; BEGIN TRANSACTION; -- Restore a user's role UPDATE dbo.FIRS_USERS SET ROLE = 'Manager', -- correct role IS_ACTIVE = 1 WHERE EMAIL = 'affected.user@keystone'; SELECT EMAIL, ROLE, IS_ACTIVE FROM dbo.FIRS_USERS WHERE EMAIL = 'affected.user@keystone'; COMMIT;

PHASE 2C — Restore from Database Backup (Full Table Loss)

If the entire dbo.FIRS_USERS table was dropped or all data deleted:

// SSMS — Extract FIRS_USERS from backup into live DB -- Step 1: Restore to a temp database to extract the table RESTORE DATABASE FIRSINVOICEDB_TEMP FROM DISK = 'D:\Backups\FIRSINVOICEDB_20260804.bak' WITH MOVE 'FIRSINVOICEDB' TO 'D:\MSSQL\FIRSINVOICEDB_TEMP.mdf', MOVE 'FIRSINVOICEDB_log' TO 'D:\MSSQL\FIRSINVOICEDB_TEMP_log.ldf', REPLACE, STATS = 10; -- Step 2: Copy users from temp DB to live DB INSERT INTO FIRSINVOICEDB.dbo.FIRS_USERS SELECT * FROM FIRSINVOICEDB_TEMP.dbo.FIRS_USERS; -- Step 3: Drop temp DB DROP DATABASE FIRSINVOICEDB_TEMP;

After restore, run reset_admin_password.py to set a fresh known password.

| RB-05 | SSL Certificate Rollback | P2 — High |
| --- | --- | --- |
| Trigger | A new certificate was applied that users cannot trust, or the certificate/key pair is mismatched. | RTO: 20 minutes |

PHASE 1 — Stop Dashboard Service

Stop-Service FIRS-Dashboard

PHASE 2 — Restore Previous Certificate Files

# PowerShell — Restore cert from backup $backup = "D:\Backups\FIRS_App_20260801_1430\ssl" Copy-Item "$backup\server.crt" E:\EINVOICING_AGENT\ssl\server.crt -Force Copy-Item "$backup\server.key" E:\EINVOICING_AGENT\ssl\server.key -Force # Verify files are present Get-Item E:\EINVOICING_AGENT\ssl\server.crt ¦ Select Name, LastWriteTime, Length

PHASE 2B — Regenerate Certificate (if backup unavailable)

# PowerShell — Regenerate SSL certificate cd E:\EINVOICING_AGENT .\venv\Scripts\python.exe generate_ssl_cert.py # Creates fresh self-signed cert valid for 365 days # SAN covers: 10.40.24.41, 127.0.0.1, localhost

NOTE After regenerating, redistribute the new ssl\server.crt to all user machines. Run install_ssl_cert.bat as Administrator on the server to update the Trust Store.

PHASE 3 — Restart Dashboard & Verify

# PowerShell Start-Service FIRS-Dashboard Start-Sleep -Seconds 5 Get-Service FIRS-Dashboard ¦ Select Name, Status

Navigate to https://10.40.24.41:5443 — confirm no certificate error in browser.

Confirm TLS padlock is present in the browser address bar.

| RB-06 | Windows Service Rollback (NSSM) | P2 — High |
| --- | --- | --- |
| Trigger | NSSM service configuration was changed incorrectly, causing services to fail on startup. | RTO: 30 minutes |

PHASE 1 — Diagnose Service State

# PowerShell — Diagnose # Check service status Get-Service FIRS-Dashboard, FIRS-Scheduler ¦ Select Name, Status, StartType # Check NSSM configuration nssm dump FIRS-Dashboard nssm dump FIRS-Scheduler # Check Windows Event Log for service errors Get-EventLog -LogName Application -Source "FIRS*" -Newest 20 ¦ Select TimeGenerated, Message

PHASE 2 — Reset NSSM Service Configuration

Re-apply the correct NSSM settings from scratch:

# PowerShell as Administrator — Reinstall Dashboard service # Stop and remove broken service nssm stop FIRS-Dashboard nssm remove FIRS-Dashboard confirm # Reinstall Dashboard service with correct settings nssm install FIRS-Dashboard E:\EINVOICING_AGENT\venv\Scripts\python.exe nssm set FIRS-Dashboard AppDirectory E:\EINVOICING_AGENT\ nssm set FIRS-Dashboard AppParameters dashboard.py nssm set FIRS-Dashboard DisplayName "Keystone FIRS Dashboard" nssm set FIRS-Dashboard Description "FIRS e-Invoice Compliance Dashboard (Flask HTTPS)" nssm set FIRS-Dashboard Start SERVICE_AUTO_START nssm set FIRS-Dashboard AppStdout E:\EINVOICING_AGENT\logs\dashboard.log nssm set FIRS-Dashboard AppStderr E:\EINVOICING_AGENT\logs\dashboard_error.log nssm set FIRS-Dashboard AppRotateFiles 1 nssm set FIRS-Dashboard AppRotateBytes 10485760

# PowerShell as Administrator — Reinstall Scheduler service # Stop and remove broken scheduler service nssm stop FIRS-Scheduler nssm remove FIRS-Scheduler confirm # Reinstall Scheduler service with correct settings nssm install FIRS-Scheduler E:\EINVOICING_AGENT\venv\Scripts\python.exe nssm set FIRS-Scheduler AppDirectory E:\EINVOICING_AGENT\ nssm set FIRS-Scheduler AppParameters invoice_scheduler_pymssql.py nssm set FIRS-Scheduler DisplayName "Keystone FIRS Scheduler" nssm set FIRS-Scheduler Description "FIRS Invoice Auto-Submit Scheduler (5-min cycle)" nssm set FIRS-Scheduler Start SERVICE_AUTO_START nssm set FIRS-Scheduler AppStdout E:\EINVOICING_AGENT\logs\scheduler.log nssm set FIRS-Scheduler AppStderr E:\EINVOICING_AGENT\logs\scheduler_error.log nssm set FIRS-Scheduler AppRotateFiles 1 nssm set FIRS-Scheduler AppRotateBytes 10485760

PHASE 3 — Start & Verify

# PowerShell nssm start FIRS-Dashboard nssm start FIRS-Scheduler Get-Service FIRS-Dashboard, FIRS-Scheduler ¦ Select Name, Status

| RB-07 | Full System Rollback (Catastrophic Failure) | P1 — Critical |
| --- | --- | --- |
| Trigger | Multiple components are broken simultaneously, or the server was rebuilt and must be restored. | RTO: 4 hours |

CRITICAL ACTION This is the most disruptive rollback. Invoice submissions will be unavailable for the duration. Notify FIRS relationship manager if downtime exceeds 4 hours. Incident Commander must approve this procedure.

PHASE 1 — Stop All Services

# PowerShell as Administrator Stop-Service FIRS-Scheduler -Force Stop-Service FIRS-Dashboard -Force # Confirm stopped Get-Service FIRS-Dashboard, FIRS-Scheduler ¦ Select Name, Status

PHASE 2 — Restore Application Files

# PowerShell — Restore application files $backup = "D:\Backups\FIRS_App_20260801_1430" # last known-good # Clear current application files (preserve venv, logs, ssl, config) Remove-Item E:\EINVOICING_AGENT\*.py -Force Remove-Item E:\EINVOICING_AGENT\templates\* -Force -Recurse # Restore all .py files Copy-Item "$backup\*.py" E:\EINVOICING_AGENT\ -Force # Restore templates Copy-Item "$backup\templates\*" E:\EINVOICING_AGENT\templates\ -Force # Restore assets Copy-Item "$backup\assets\*" E:\EINVOICING_AGENT\assets\ -Force

PHASE 3 — Restore Configuration

Restore config.json only if the current file is missing or corrupted:

# PowerShell — Verify or restore config.json # Check if config.json exists and is valid Get-Content E:\EINVOICING_AGENT\config.json ¦ ConvertFrom-Json # If invalid or missing, restore from backup # $backup = "D:\Backups\FIRS_App_20260801_1430" # Copy-Item "$backup\config.json" E:\EINVOICING_AGENT\config.json -Force # THEN update password/API key if they changed since the backup

PHASE 4 — Restore SSL Certificate

# PowerShell — Restore or regenerate SSL $backup = "D:\Backups\FIRS_App_20260801_1430\ssl" if (Test-Path "$backup\server.crt") { Copy-Item "$backup\server.crt" E:\EINVOICING_AGENT\ssl\server.crt -Force Copy-Item "$backup\server.key" E:\EINVOICING_AGENT\ssl\server.key -Force Write-Host "SSL cert restored from backup" } else { Write-Host "No SSL backup found — regenerating" .\venv\Scripts\python.exe generate_ssl_cert.py }

PHASE 5 — Restore Python Dependencies

If the venv was deleted or corrupted, recreate it:

# PowerShell — Recreate venv if needed # Only run if venv is missing or broken $venvTest = E:\EINVOICING_AGENT\venv\Scripts\python.exe --version if (-not $?) { Write-Host "Recreating venv..." python -m venv E:\EINVOICING_AGENT\venv E:\EINVOICING_AGENT\venv\Scripts\pip.exe install ` flask werkzeug pymssql requests apscheduler cryptography openpyxl python-docx }

PHASE 6 — Restore Database

// SSMS — Database restore -- Run in SSMS USE master; ALTER DATABASE FIRSINVOICEDB SET SINGLE_USER WITH ROLLBACK IMMEDIATE; RESTORE DATABASE FIRSINVOICEDB FROM DISK = 'D:\Backups\FIRSINVOICEDB_20260804.bak' WITH REPLACE, STATS = 10; ALTER DATABASE FIRSINVOICEDB SET MULTI_USER; -- Verify USE FIRSINVOICEDB; SELECT COUNT(*) FROM dbo.REPORT; SELECT COUNT(*) FROM dbo.FIRS_USERS;

PHASE 7 — Reinstall Windows Services

Re-run NSSM service setup (see RB-06, Phase 2 for full commands).

PHASE 8 — Start All Services & Verify

# PowerShell Start-Service FIRS-Dashboard Start-Service FIRS-Scheduler Get-Service FIRS-Dashboard, FIRS-Scheduler ¦ Select Name, Status # Monitor dashboard startup Get-Content E:\EINVOICING_AGENT\logs\dashboard.log -Tail 30

Complete all items in Section 7 — Post-Rollback Verification.

Complete the Incident Report (Section 8).

| RB-08 | PRODUCTION → PREPROD Emergency Revert | P1 — Critical |
| --- | --- | --- |
| Trigger | PRODUCTION was promoted but must be temporarily reverted to PREPROD API while an issue is resolved. | RTO: 15 minutes |

CRITICAL ACTION This scenario stops live FIRS submissions to the production FIRS portal. All invoices will accumulate as Pending and will be re-submitted when PRODUCTION is re-enabled. Requires sign-off from Keystone Bank CIO and FIRS relationship manager.

PHASE 1 — Switch API to PREPROD

Stop-Service FIRS-Scheduler Stop-Service FIRS-Dashboard

Edit config.json — change api section back to PREPROD values:

// config.json — revert to PREPROD API "api": { "base_url": "https://preprod-api.cryptwaresystemsltd.com", "api_key": "sk_live_f0ee420acf1ec33ec94150ab8534efc96e753cd6c5c8284ab511a14da64a0699", "environment": "PREPROD" }

WARNING Do NOT run the scheduler against PREPROD while real production invoices are pending. Keep FIRS-Scheduler stopped until PRODUCTION is re-enabled to avoid submitting production invoices to the PREPROD FIRS API.

PHASE 2 — Start Dashboard Only (No Scheduler)

# PowerShell — Start dashboard only Start-Service FIRS-Dashboard # DO NOT start FIRS-Scheduler — keep pending invoices queued until PROD is fixed Get-Service FIRS-Dashboard ¦ Select Name, Status

Confirm dashboard loads and shows PREPROD badge.

Confirm invoice list is accessible but Post to FIRS buttons are visible — users may NOT click them.

NOTE Instruct all users via Teams/Email: DO NOT manually post any invoices until PRODUCTION is restored. All manual posts during this window will go to the PREPROD FIRS endpoint.

PHASE 3 — Re-enable PRODUCTION When Ready

Once the production issue is resolved, revert config.json to production values:

Stop-Service FIRS-Dashboard

// config.json — restore PRODUCTION API "api": { "base_url": "https://api.cryptwaresystemsltd.com", "api_key": "sk_live_PROD_KEY_HERE", "environment": "PRODUCTION" }

# PowerShell — Restore full production operation Start-Service FIRS-Dashboard Start-Service FIRS-Scheduler # Scheduler will now process all accumulated Pending invoices against PROD API

7. Post-Rollback Verification

Run all items in this checklist after completing ANY rollback scenario. The rollback is not complete until all checks PASS.

| # | Action / Check | Done ✓ |
| --- | --- | --- |
| 1 | Both services running: Get-Service FIRS-Dashboard, FIRS-Scheduler → Status: Running |  |
| 2 | HTTP redirect: http://10.40.24.41:5000 automatically redirects to https://10.40.24.41:5443 |  |
| 3 | Login page loads at https://10.40.24.41:5443 with Keystone Bank branding |  |
| 4 | Administrator login succeeds — dashboard home page loads with KPI cards |  |
| 5 | KPI card totals match SQL: SELECT COUNT(*) FROM dbo.REPORT (cross-check) |  |
| 6 | Invoice list loads — no DataTables Ajax error — records are visible |  |
| 7 | Currency filter: USD filter returns only USD invoices with correct currency prefix |  |
| 8 | Post one Pending invoice manually — IRN returned and stored in DB |  |
| 9 | Report page accessible for Manager/Administrator — KPIs and chart render |  |
| 10 | Excel export downloads a valid .xlsx file with correct data |  |
| 11 | User Management page accessible for Administrator — user list shows |  |
| 12 | Dashboard log is clean: Get-Content E:\EINVOICING_AGENT\logs\dashboard.log -Tail 20 |  |
| 13 | Scheduler log shows activity: Get-Content E:\EINVOICING_AGENT\logs\scheduler.log -Tail 10 |  |
| 14 | Environment badge shows the correct environment (PREPROD amber badge / no badge for PROD) |  |
| 15 | Session cookie has Secure + HttpOnly flags (F12 → Application → Cookies) |  |
| 16 | No pending invoices older than 10 minutes exist (scheduler has processed the queue) |  |

NOTE If any check fails, do NOT close the incident. Diagnose and resolve before sign-off. If the failure is in a different component than what was rolled back, open a new scenario.

8. Incident Report Template

Complete one Incident Report for every rollback that was executed. File the completed report in the project SharePoint / document store.

| Incident Reference | INC-FIRS-YYYY-NNNN |
| --- | --- |
| Date / Time Detected |  |
| Date / Time Resolved |  |
| Total Downtime |  |
| Incident Commander |  |
| Systems Affected |  |
| Rollback Scenario(s) | RB-0_ (circle: 01 / 02 / 03 / 04 / 05 / 06 / 07 / 08) |
| Trigger | (what symptom was observed that triggered the rollback decision) |
| Root Cause |  |
| Rollback Action Taken |  |
| Data Loss (if any) | (list any invoices lost / IRNs that need manual reconciliation) |
| Invoices Resubmitted | (list Transaction Refs that required manual resubmission) |
| Rollback Start Time |  |
| Rollback End Time |  |
| Post-Rollback Checks | PASS / FAIL (attach verification checklist) |
| Preventive Action | (what will prevent this from happening again?) |
| Incident Commander Sign-off |  |
| Cryptware Sign-off |  |

9. Escalation Matrix

| Level | Role | Contact | When to Escalate |
| --- | --- | --- | --- |
| L1 | Cryptware Engineer | emaduneme@cryptwaresystems.com WhatsApp: +234-XXX-XXXX-XXX | First responder. Handles RB-01, RB-02, RB-05, RB-06. |
| L2 | Keystone Bank IT Manager | ChukwumaUwadia@keystonebankng.com | If RTO is at risk. Approves RB-03, RB-04, RB-07, RB-08. |
| L3 | Keystone Bank DBA | DBA Team — internal contact | Required for all database restore scenarios (RB-03, RB-07). |
| L4 | Keystone Bank CISO / InfoSec | CISO — internal contact | Any security-related incident (compromised config, credential exposure). |
| L5 | Keystone Bank CIO | CIO — internal contact | Approve RB-08 (PROD → PREPROD revert). Downtime > 4 hours. |
| L6 | Cryptware MD | MD — Cryptware Systems Ltd | API key compromise, data breach, or FIRS regulatory escalation. |

10. Rollback Testing Schedule

Rollback procedures must be tested regularly on PREPROD to confirm they work before they are needed in an emergency.

| Scenario | Test Description | Frequency | Last Tested / Result |
| --- | --- | --- | --- |
| RB-01 | Deploy bad dashboard.py → restore previous version | Quarterly |  |
| RB-02 | Set wrong API key in config.json → restore correct key | Quarterly |  |
| RB-03 | Corrupt 5 REPORT rows → restore via targeted SQL fix | Bi-annually |  |
| RB-05 | Replace SSL cert → restore from backup cert file | Bi-annually |  |
| RB-07 | Full system test: delete app + DB + restore from backup | Annually |  |

NOTE After each test, update the "Last Tested / Result" column and file the test results in the project SharePoint alongside the Incident Report template.

11. Document Change Log

| Version | Date | Change Description | Author |
| --- | --- | --- | --- |
| 1.0 | 05 August 2026 | Initial rollback plan. Covers RB-01 through RB-08 with full step-by-step procedures, post-verification checklist, incident report template, escalation matrix, and test schedule. | Cryptware Systems Ltd |

— END OF ROLLBACK & DISASTER RECOVERY PLAN —

Keystone Bank Limited  |  FIRS e-Invoice Compliance  |  KBL-FIRS-ROLLBACK-001  |  05 August 2026