KEYSTONE BANK LIMITED FIRS e-Invoice Compliance System

USER ACCEPTANCE TESTING (UAT)

SIGN-OFF DOCUMENT

| Project | FIRS / NRS e-Invoice Compliance System |
| --- | --- |
| Document Ref | KBL-FIRS-UAT-SIGNOFF-001 |
| Version | 1.0 |
| Date | 29 July 2026 |
| Classification | CONFIDENTIAL |
| Environment | PREPROD â†’ PRODUCTION |

Prepared by: Cryptware Systems Ltd  |  For: Keystone Bank Limited

1. Document Control

1.1 Revision History

| Version | Date | Author | Reviewed By | Description |
| --- | --- | --- | --- | --- |
| 0.1 | 29 July 2026 | Cryptware Systems | â€” | Initial draft |
| 1.0 | 29 July 2026 | Cryptware Systems | Keystone Bank PMO | Final â€” UAT sign-off |

1.2 Distribution

| Name / Role | Organisation | Copy |
| --- | --- | --- |
| Department Head â€” Enterprise PMO | Keystone Bank Ltd | Controlled |
| Head of Information Security | Keystone Bank Ltd | Controlled |
| Finance / Tax Compliance Manager | Keystone Bank Ltd | Controlled |
| Project Manager | Cryptware Systems Ltd | Controlled |

2. Project Overview

2.1 Background

The Federal Inland Revenue Service (FIRS) has mandated that all Tier-1 and Tier-2 financial institutions in Nigeria implement electronic invoicing (e-invoicing) in compliance with the National Revenue Service (NRS) framework. Keystone Bank Limited engaged Cryptware Systems Ltd to design, develop, and deploy a fully automated FIRS e-Invoice Compliance Agent that integrates with the Bank's existing ERP/core banking system.

2.2 System Components

Invoice Data Extraction â€” automated pull from the FIRSINVOICEDB SQL Server database

Payload Transformation â€” maps ERP records to FIRS-compliant JSON (UBL 2.1 schema)

FIRS API Integration â€” Cryptware PREPROD/PROD REST API, authenticated via X-Api-Key

IRN & QR Code Storage â€” API response data persisted back to dbo.REPORT

Scheduler Service â€” APScheduler-based daemon executing every 5 minutes

Compliance Dashboard â€” Flask web portal with RBAC, invoice search, PDF/Excel exports

Reporting Module â€” CFO-level summary with currency, VAT, and invoice-type analytics

User Management â€” Role-based access control (Administrator, Manager, Operator, Viewer)

2.3 UAT Objectives

This document records the outcome of User Acceptance Testing (UAT) conducted to verify that:

All functional requirements defined in the System Requirements Specification are met

Invoice data is correctly extracted, transformed, and submitted to the FIRS/NRS portal

IRN and QR codes are correctly received and stored for each submitted invoice

The compliance dashboard accurately reflects submission status and financial data

Role-based access controls are enforced across all system functions

Security controls meet Keystone Bank Information Security requirements (per VAPT findings)

The system is ready for promotion to the PRODUCTION environment

3. Test Scope

3.1 In Scope

Invoice submission to FIRS PREPROD API endpoint

HSN code format validation and transformation

Currency handling â€” NGN, USD, GBP, EUR

B2B and B2C invoice classification logic

IRN and QR code retrieval and storage

Dashboard: invoice listing, search, filtering, pagination

Dashboard: invoice detail view, print view, PDF download

Dashboard: manual Post-to-FIRS button

Dashboard: Report module with Excel export

User authentication â€” login, session management, logout

Role-based access control for all four roles

Session inactivity timeout (15 minutes)

Login rate limiting (lockout after 5 failed attempts)

Password complexity enforcement

HTTPS/TLS encryption on all endpoints

3.2 Out of Scope

PRODUCTION API endpoint testing (deferred to go-live)

Performance / load testing beyond standard operational volumes

Core banking system (ERP) integration testing â€” ERP side is out of scope

Disaster recovery and business continuity procedures

3.3 Test Environment

| Application Server | Windows Server 2019 â€” 10.40.24.41 |
| --- | --- |
| Dashboard URL | https://10.40.24.41:5443 |
| Database Server | KBL-FIRS-SVR â€” FIRSINVOICEDB (SQL Server) |
| FIRS API Endpoint | https://preprod-api.cryptwaresystemsltd.com |
| Environment Label | PREPROD |
| Test Data | 3,436 live invoice records from ERP (BOOKING_DATE: 2026-01-08) |

4. Test Cases and Results

The following test cases were executed during the UAT phase. Results are recorded as PASS, FAIL, or N/A. All critical (P1) and high (P2) defects must be resolved prior to sign-off.

4.1 Invoice Submission to FIRS

| Test ID | Scenario | Test Steps (Summary) | Expected Result | Actual Result | Status | Priority |
| --- | --- | --- | --- | --- | --- | --- |
| TC-001 | Submit single NGN invoice | 1. Trigger scheduler 2. Select pending NGN invoice 3. Check API response | HTTP 201; IRN generated; REPORTING_STATUS = 1 | HTTP 201; IRN stored; status updated to Submitted | PASS | P1 |
| TC-002 | Submit USD invoice with correct currency | 1. Select USD invoice 2. Post to FIRS 3. Verify payload currency field | Payload contains CURRENCY_CODE = USD; IRN returned | USD payload confirmed; IRN received and stored | PASS | P1 |
| TC-003 | Submit GBP invoice | 1. Filter invoices by GBP 2. Post via dashboard button 3. Verify response | GBP invoice submitted; IRN returned | GBP invoice submitted; IRN stored correctly | PASS | P2 |
| TC-004 | HSN code format â€” integer input | 1. Invoice with HSN=6499 in DB 2. Check API payload | Payload sends '6499.00' (XXXX.XX format) | _format_hsn_code() appends .00; API accepted | PASS | P1 |
| TC-005 | B2C invoice â€” no TIN supplied | 1. Invoice with blank TIN 2. Submit to FIRS 3. Check payload | Placeholder TIN '000000000000' used; submission succeeds | B2C placeholder applied; API returned IRN | PASS | P2 |
| TC-006 | Credit note (type 380) submission | 1. Locate INVOICE_TYPE=380 record 2. Submit 3. Verify | Submitted as Credit Note; IRN returned | Credit Note submitted successfully; IRN stored | PASS | P2 |
| TC-007 | Failed submission error capture | 1. Force invalid payload 2. Observe API response 3. Check REPORTING_STATUS | REPORTING_STATUS = 0; VALIDATION_ERROR populated | Error captured and stored; visible on dashboard | PASS | P1 |

4.2 Compliance Dashboard

| Test ID | Scenario | Test Steps (Summary) | Expected Result | Actual Result | Status | Priority |
| --- | --- | --- | --- | --- | --- | --- |
| TC-008 | Login with valid credentials | 1. Navigate to https://10.40.24.41:5443 2. Enter valid credentials 3. Submit | Redirect to dashboard home | Login successful; dashboard displayed | PASS | P1 |
| TC-009 | Login with invalid credentials | 1. Enter wrong password 2. Submit 3. Observe | Error shown; attempt counter incremented | Error 'Invalid credentials â€” N attempts remaining' displayed | PASS | P1 |
| TC-010 | Invoice list â€” search by Transaction Ref | 1. Enter TRANS_REF in search box 2. Apply 3. Verify result | Matching invoice displayed | Correct invoice returned | PASS | P2 |
| TC-011 | Filter by currency (USD) | 1. Select USD in currency dropdown 2. Apply | Only USD invoices displayed | 4 USD invoices displayed correctly | PASS | P2 |
| TC-012 | Filter by status (Submitted) | 1. Select Submitted filter 2. Apply | Only submitted invoices shown | Correct filtered results returned | PASS | P2 |
| TC-013 | Invoice detail page | 1. Click Transaction Ref link 2. Review detail page | All invoice fields displayed; IRN and QR visible if submitted | Detail page shows all fields correctly | PASS | P2 |
| TC-014 | Print view â€” IRN displayed | 1. Open print view 2. Verify IRN row | IRN shown in meta table; Environment row absent | IRN displayed; Environment row removed | PASS | P2 |
| TC-015 | PDF download | 1. Click PDF button 2. Download and open file | PDF generated; Keystone Bank branding; IRN banner; correct currency | PDF generated correctly; blue theme; IRN banner present | PASS | P2 |
| TC-016 | Manual Post button on invoice list | 1. Find pending invoice 2. Click Post (send icon) 3. Observe response | Invoice posted; badge changes to Submitted; IRN toast shown | Post succeeded; UI updated without page reload | PASS | P1 |
| TC-017 | Excel export â€” invoice list | 1. Apply filters 2. Click Excel button 3. Open downloaded file | Excel file with correct filtered data downloaded | openpyxl workbook downloaded; data matches filters | PASS | P2 |

4.3 Report / CFO Summary Module

| Test ID | Scenario | Test Steps (Summary) | Expected Result | Actual Result | Status | Priority |
| --- | --- | --- | --- | --- | --- | --- |
| TC-018 | CFO summary KPI cards | 1. Navigate to /report 2. Review KPI cards | Total, Submitted, Pending, Failed counts accurate | KPI cards match database counts | PASS | P2 |
| TC-019 | Currency breakdown table | 1. Open Report page 2. Review currency table | Each currency listed with correct counts and amounts | NGN, USD, GBP, EUR breakdown correct | PASS | P2 |
| TC-020 | Total VAT reported calculation | 1. Check VAT card on Report page | VAT = STANDARD_VAT invoices Ã— submitted amounts Ã— 7.5% | VAT figure matches manual calculation | PASS | P2 |
| TC-021 | Export full report to Excel | 1. Click Export Full Report to Excel 2. Open file | 5-sheet Excel workbook downloaded (Summary, Currency, Tax, Types, All Invoices) | All 5 sheets present with correct data and blue header styling | PASS | P2 |
| TC-022 | Monthly trend chart | 1. Open Report page 2. Observe chart | Bar chart shows monthly submission count; line shows amount | Dual-axis Chart.js chart rendered correctly | PASS | P3 |

4.4 Security Controls (VAPT Remediation)

| Test ID | Scenario | Test Steps (Summary) | Expected Result | Actual Result | Status | Priority |
| --- | --- | --- | --- | --- | --- | --- |
| TC-023 | HTTPS enforcement | 1. Access http://10.40.24.41:5000 2. Observe redirect | HTTP 301 redirect to https://10.40.24.41:5443 | Redirect confirmed; all traffic over TLS 1.2+ | PASS | P1 |
| TC-024 | Session inactivity timeout | 1. Login 2. Leave idle 13 minutes 3. Observe warning modal | Warning modal at 13 min; auto-logout at 15 min | Countdown modal appeared at 13 min; session terminated at 15 min | PASS | P1 |
| TC-025 | Rate limiting on login | 1. Enter wrong password 5 times 2. Observe 6th attempt | Account locked after 5 failures; lockout timer displayed | Lock engaged after 5th failure; 5-minute lockout confirmed | PASS | P1 |
| TC-026 | Password complexity enforcement | 1. In User Management, try to create user with weak password 2. Observe | Rejection with clear message citing missing requirement | Policy enforced: 8 chars, upper, lower, digit, special required | PASS | P1 |
| TC-027 | RBAC â€” Viewer cannot Post invoices | 1. Login as Viewer role 2. Attempt to post invoice via URL | HTTP 403 returned; 'Permission denied' in response | 403 returned; Viewer cannot post | PASS | P1 |
| TC-028 | RBAC â€” Operator cannot view Report | 1. Login as Operator 2. Navigate to /report | Redirect to dashboard with 'Access denied' flash message | Redirect and flash message confirmed | PASS | P1 |
| TC-029 | Administrator-only User Management | 1. Login as Manager 2. Navigate to /admin/users | Access denied; redirect to dashboard | Access denied confirmed for non-Administrator roles | PASS | P1 |
| TC-030 | Session 'Stay Logged In' extends timeout | 1. Wait for 13-min warning modal 2. Click 'Stay Logged In' | Timer resets to 15 minutes; session continues | /api/ping called; timer reset confirmed | PASS | P2 |

5. Defect Summary

Total defects identified and resolved during UAT:

| Defect ID | Description | Priority | Status | Resolution |
| --- | --- | --- | --- | --- |
| DEF-001 | HSN code rejected by API â€” DB stored plain integers; API requires XXXX.XX format | P1 | RESOLVED | _format_hsn_code() helper added to scheduler payload builder |
| DEF-002 | Currency displayed as NGN for all invoices regardless of actual currency | P1 | RESOLVED | ISNULL(CURRENCY_CODE,'NGN') added to all queries; templates updated |
| DEF-003 | DataTables TN/7 Ajax error on invoice list when DB error occurred | P2 | RESOLVED | Try/except wrapper returns valid JSON structure on all DB errors |
| DEF-004 | Environment column shown on print invoice view | P3 | RESOLVED | Row removed from invoice_print.html; IRN row added |
| DEF-005 | Admin password 'CRYPTware1' did not meet new complexity policy | P2 | RESOLVED | Password updated to meet 5-factor complexity requirements |

Outstanding defects at time of sign-off:  0 (zero)

All P1 and P2 defects have been resolved and re-tested with satisfactory results.

6. VAPT Remediation Status

The following table summarises the remediation status of all vulnerabilities identified in the VAPT assessment conducted by Keystone Bank Information Security (Joy Atubazi, Security Engineering & Asset Management) and reported on 29 July 2026:

| S/N | Finding | Severity | VAPT Status | Remediation Applied | Current Status |
| --- | --- | --- | --- | --- | --- |
| 1 | Sensitive Data Exposure of Auth Credentials | HIGH | Open | HTTPS/TLS enforced; HTTP :5000 redirects to HTTPS :5443; self-signed cert deployed (SHA-256 RSA 2048) | CLOSED |
| 2 | Excessive Session Timeout | MEDIUM | Open | 15-minute inactivity timeout; server-side check on every request; client-side countdown modal with keep-alive; auto-logout | CLOSED |
| 3 | Poor Rate Limiting | MEDIUM | Open | 5-attempt lockout per IP; progressive lockout (5m / 15m / 30m / 60m); attempt counter cleared on success | CLOSED |
| 4 | Weak Authentication Policy | MEDIUM | Open | 8-char minimum; uppercase + lowercase + digit + special character required; real-time strength indicator in admin UI | CLOSED |

All 4 VAPT findings are CLOSED. No open security vulnerabilities remain.

7. UAT Conclusion and Recommendation

User Acceptance Testing of the Keystone Bank FIRS e-Invoice Compliance System has been completed. All 30 test cases have been executed; all critical (P1) and high (P2) test cases have PASSED. All 5 defects identified during testing have been resolved and re-verified. All 4 security vulnerabilities identified in the VAPT assessment have been remediated and closed.

The following has been confirmed:

Invoice data is correctly extracted from the ERP database and submitted to the FIRS/NRS API

IRN (Invoice Reference Number) and QR codes are correctly stored for all submitted invoices

Multi-currency support (NGN, USD, GBP, EUR) operates correctly end-to-end

The compliance dashboard provides accurate real-time reporting to Finance and management

Role-based access controls restrict system functions appropriately by user role

All VAPT security findings have been remediated to the satisfaction of Keystone Bank Information Security

The system meets the FIRS/NRS e-invoicing technical specification

RECOMMENDATION: The system is approved for promotion to the PRODUCTION environment subject to the replacement of the self-signed SSL certificate with a certificate issued by Keystone Bank's internal PKI or a trusted Certificate Authority prior to go-live.

8. Formal Sign-Off

By signing below, the authorised representatives of Keystone Bank Limited and Cryptware Systems Ltd confirm that UAT has been completed satisfactorily and the FIRS e-Invoice Compliance System is approved for deployment to the PRODUCTION environment.

8.1 Keystone Bank Limited â€” Authorisation

| Name | Title / Role | Signature | Date |
| --- | --- | --- | --- |
| Chukwuma Uwadia | Dept Head â€” Enterprise PMO |  | 29 July 2026 |
|  | Head, Information Security |  |  |
|  | Finance / Tax Compliance Manager |  |  |
|  | Chief Information Officer |  |  |

8.2 Cryptware Systems Ltd â€” Confirmation

| Name | Title / Role | Signature | Date |
| --- | --- | --- | --- |
| Ebere Maduneme | Project Lead â€” Cryptware Systems |  | 29 July 2026 |
|  | Technical Lead â€” Cryptware Systems |  |  |

8.3 Overall UAT Outcome

| UAT Result | Decision |
| --- | --- |
| PASSED | Approved for PRODUCTION deployment subject to SSL certificate replacement. |

â€” END OF DOCUMENT â€”

Keystone Bank Limited | FIRS e-Invoice Compliance | Document Ref: KBL-FIRS-UAT-SIGNOFF-001 | 29 July 2026